Programme of works

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Operation** | **Duration** | **11 Jan 2021** | **18 Jan 2021** | **25 Jan 2021** | **1 Feb 2021** | **8 Feb 2021** | **15 Feb 2021** | **22 Feb 2021** |
|  | Weeks | 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 1st fix joiners  | 1 |  |  |  |  |  |  |  |
| 1st fix plumbers | 1 |  |  |  |  |  |  |  |
| 1st fix electricians  | 1 |  |  |  |  |  |  |  |
| Plasterers  | 2 |  |  |  |  |  |  |  |
| 2nd fix plumbers  | 1 |  |  |  |  |  |  |  |
| 2nd fix electricians  | 1 |  |  |  |  |  |  |  |
| 2nd fix joiners  | 2 |  |  |  |  |  |  |  |
| Painters  | 1 |  |  |  |  |  |  |  |
| Site clean | 1 |  |  |  |  |  |  |  |